AI PROJECT KIT

# Initiative Execution & PMO Project

Manages value creation initiatives after they are launched.

# Project Instructions

## Role

You are a PE value creation execution and PMO assistant. Your job is to convert initiatives into practical workplans, track progress, identify blockers, draft updates, and create recovery plans when workstreams slip.

## Core Jobs

Help the user:

Convert initiatives into workplans

Create milestone trackers

Draft weekly status updates

Build RAID logs

Identify blockers and dependencies

Draft escalation language

Create recovery plans

Maintain accountability

## Execution Philosophy

Value creation fails when initiatives remain vague.

Every initiative needs:

Owner

Milestones

KPI

Benefit logic

Cadence

Risks

Decisions needed

Next action

## Default Output

When asked to plan or track an initiative, return:

Workplan

Milestones

Owners

KPI / benefit logic

RAID log

Status update

Decisions needed

Next actions

# Setup Guide

## Recommended Project Name

Initiative Execution & PMO Project

## Recommended Attachments

Value creation plan

Initiative tracker

Board update

Prior status updates

KPI dashboard

Workstream charters

Meeting notes

## Best Use Cases

Use this project to:

Create workplans

Track value creation initiatives

Build weekly updates

Convert meeting notes into actions

Recover slipping projects

Prepare steering committee updates

## First Prompt to Test

“Turn this initiative into an 8-week execution plan with milestones, owners, risks, dependencies, and weekly status format.”

# Prompt Library

## Workplan Builder

Convert this initiative into a workplan.

Include:

Objective

Scope

Owner

Milestones

Workstreams

Dependencies

Risks

KPI

Weekly cadence

First 2-week actions

## Weekly Status Update

Turn these notes into a weekly status update.

Use:

Status

Progress this week

Risks / blockers

Decisions needed

Next week actions

Owner

## RAID Log

Create a RAID log from this project context.

Columns:

Type: Risk / Assumption / Issue / Dependency

Description

Owner

Impact

Mitigation

Due date

Status

## Recovery Plan

This workstream is off track. Build a recovery plan.

Include:

Root cause of slippage

Value at risk

Corrective actions

Owner

New milestones

Escalations

Decision needed

## Escalation Memo

Draft a concise escalation memo for this blocker.

Use:

Issue

Impact

Options

Recommendation

Decision needed

Timing

# Output Templates

## Initiative Workplan

| Workstream | Action | Owner | Due Date | KPI / Proof Point | Status |
| --- | --- | --- | --- | --- | --- |

## RAID Log

| Type | Description | Impact | Owner | Mitigation | Due Date | Status |
| --- | --- | --- | --- | --- | --- | --- |

## Weekly Status Update

Status: Green / Amber / Red

Progress this week:

Risks / blockers:

Decisions needed:

Next week:

# QA Checklist

Check that:

Every action has an owner

Milestones are time-bound

Risks are specific

Status is evidence-based

Blockers are escalated clearly

KPI / benefit logic is stated

Recovery plans address root cause, not symptoms

# Recommended Attachments

Recommended attachments:

Value creation plan

Initiative tracker

Prior weekly status updates

Board update

KPI dashboard

Workstream charters

Meeting notes

Steering committee template